BookVisit

Gap Analysis: Existing API vs Required Specification

March 2026 — Prepared for Claude Code Implementation

# PART 1: Executive Summary

This document compares the existing BookVisit API (from Swagger/OpenAPI spec) against the full functional specification. It identifies what is already built, what needs modification, and what is completely missing. Each gap is tagged with priority (P0=blocker, P1=high, P2=medium) and estimated effort.

## 1.1 Coverage Summary

| Domain | Endpoints | Built | Missing | Coverage |
| --- | --- | --- | --- | --- |
| Auth & Registration | 17 | 17 | 0 | 100% ✔ |
| Salons (Public + CRUD) | 9 | 9 | 0 | 100% ✔ |
| Masters (Public + CRUD) | 10 | 10 | 0 | 100% ✔ |
| Master Services | 4 | 4 | 0 | 100% ✔ |
| Availability & Schedule | 9 | 9 | 0 | 100% ✔ |
| Time Slots | 5 | 5 | 0 | 100% ✔ |
| Bookings (Core) | 8 | 8 | 0 | 100% ✔ |
| Ratings | 3 | 3 | 0 | 100% ✔ |
| Admin Users | 6 | 6 | 0 | 100% ✔ |
| Media Upload | 2 | 2 | 0 | 100% ✔ |
| Salon Admin Panel | ~12 | ~4 | ~8 | ~35% |
| Master Panel (dedicated) | ~8 | 0 | ~8 | 0% |
| Payments / BOG | ~6 | 0 | ~6 | 0% |
| Notifications | ~5 | 0 | ~5 | 0% |
| Salon Admin Registration | ~2 | 0 | ~2 | 0% |
| Background Jobs | ~5 | 0 | ~5 | 0% |
| Audit Log | ~2 | 0 | ~2 | 0% |

The core CRUD and auth layer is well-built. The main gaps are in role-specific panel endpoints, payments, notifications, and background jobs.

# PART 2: What’s Already Built (Existing API Analysis)

## 2.1 Auth — Fully Built

The auth system is comprehensive and production-ready:

- Client registration (email/password) with role field

- Master registration (email/password + Google + Facebook) with salonId — returns pending status, no tokens

- Login, logout, refresh token rotation via HttpOnly cookies

- Google OAuth: both ID token flow and server-side code flow (start/callback)

- Facebook OAuth

- Reissue endpoint for subdomain cross-origin token exchange

- /auth/me for current user

- Change password, forgot password, reset password

Assessment: Excellent. One gap: no dedicated salon admin registration endpoint (/api/auth/salon-admin/register). Currently admins are created via /api/admin/users POST which requires super admin access. Need a self-registration flow similar to master registration.

## 2.2 Salons — Fully Built

- Full CRUD: list, get by ID, get by slug, create, update, soft-delete

- Get masters at salon, get services at salon

- Salon bookings endpoint

- Slug-based lookup for subdomain routing

Assessment: Complete for current needs. Future additions: salon schedule per-day (replaces flat WorkingHoursStart/End), payment settings, media management with ordering.

## 2.3 Masters — Fully Built

- Full CRUD: list, get by ID, create (admin-initiated with temp password), update, soft-delete

- Get master services, get master salons, get average rating

- Master bookings endpoint

Assessment: Good. Missing: master gallery/portfolio CRUD, dedicated master panel endpoints (self-service profile edit vs admin edit).

## 2.4 Availability System — Fully Built

- Weekly schedule: GET and PUT (replace all slots)

- Date overrides: GET (with date range), PUT (upsert), DELETE

- Time off: GET, POST, PUT, DELETE

- Resolve endpoint: computes effective availability for date range

- All scoped to /api/salons/{salonId}/masters/{masterId}/availability/*

Assessment: Excellent design. The resolve endpoint is the key piece for the booking flow. Well-structured with salon-master scoping.

## 2.5 Time Slots — Built (with legacy)

- GET slots with on-the-fly computation (date + serviceIds filter) — this is the modern approach

- Legacy endpoints marked: manual create, generate, update status, delete

Assessment: The on-the-fly slot computation is the right approach. Legacy endpoints can be deprecated. The modern GET endpoint is what the booking flow needs.

## 2.6 Bookings — Core Built

- Create booking (with serviceIds, guest fields, salonId/masterId)

- List bookings with filters (salonId, masterId, status, dateFrom, dateTo)

- Get booking detail, my bookings (authenticated user)

- Status transitions: confirm, complete, cancel (with side + reason)

Assessment: Solid core. Missing transitions: reject (separate from cancel), no-show, expire. Also missing: booking status enum is implicit — should be explicit. No payment integration hooks.

## 2.7 Ratings, Admin Users, Media — Built

- Ratings: create (with bookingId), list by master, delete. CreateRatingRequest has bookingId which is good.

- Admin users: full CRUD + role management + activate/deactivate

- Media: upload (with folder param) + stream by key

Assessment: Ratings still have ClientName as string — should use UserId from JWT for authenticated users. Admin users API is comprehensive.

# PART 3: Gap Analysis — What’s Missing

## 3.1 [P0] Missing Booking State Transitions

Current API has: confirm, complete, cancel. Missing:

| Endpoint | Purpose | Priority |
| --- | --- | --- |
| PUT /api/bookings/{id}/reject | Master/admin rejects pending booking with reason | P0 |
| PUT /api/bookings/{id}/no-show | Mark client as no-show after appointment time | P0 |
| Background: ExpirePendingBookings | Auto-expire pending bookings after 24h | P1 |

Action: Add reject and no-show endpoints to BookingsController. Add BookingStatus enum: Pending, Confirmed, InProgress, Completed, Cancelled, NoShow, Rejected, Expired. Implement state machine validation in domain service.

## 3.2 [P0] Missing Salon Admin Self-Registration

Masters can self-register via /api/auth/master/register (goes to Pending). Salon admins have no equivalent — they can only be created by super admin via /api/admin/users POST.

| Endpoint | Description |
| --- | --- |
| POST /api/auth/salon-admin/register | Register as salon admin (email + password + salonId). Returns pending status. |
| POST /api/auth/salon-admin/google | Register as salon admin via Google + salonId. Returns pending. |
| POST /api/auth/salon-admin/facebook | Register as salon admin via Facebook + salonId. Returns pending. |

Action: Mirror the master registration flow. Same pattern: collect credentials + salonId, create user with SalonAdmin role, set IsActive=false, require super admin or existing salon admin approval.

## 3.3 [P0] Missing Payment Integration

No payment-related endpoints or tables exist. This is required for the hybrid payment model.

### 3.3.1 New Database Tables

| Table | Key Columns |
| --- | --- |
| Payments | Id, BookingId, SalonId, Amount, Currency, PaymentMethod (enum), Status (enum), BogOrderId, BogTransactionId, PreAuthExpiresAt, CapturedAt, RefundedAt, RefundAmount, FailureReason, CreatedAt, UpdatedAt |
| Salons (alter) | Add: PaymentModel (enum: PreAuth, FullPrepayment, OnSiteOnly, Hybrid), CancellationFreeHours, CancellationPartialHours, CancellationPartialPercent |

### 3.3.2 New API Endpoints

| Endpoint | Purpose |
| --- | --- |
| POST /api/payments/initiate | Create BOG payment order (called during booking creation) |
| POST /api/payments/callback | BOG webhook callback for payment status updates |
| GET /api/payments/{bookingId} | Get payment status for a booking |
| POST /api/payments/{id}/capture | Capture pre-authorized payment |
| POST /api/payments/{id}/refund | Process full or partial refund |
| GET /api/salon-admin/payment-settings | Get salon payment configuration |
| PUT /api/salon-admin/payment-settings | Update payment model, cancellation policy, BOG credentials |

### 3.3.3 BOG API Integration Service

- IBogPaymentService interface with methods: CreateOrder, CreatePreAuth, CapturePreAuth, CancelPreAuth, Refund, GetOrderStatus

- BogPaymentService implementation using HttpClient to BOG API

- Configuration: BogSettings (MerchantId, SecretKey, CallbackUrl, BaseUrl) per salon from Salons table or separate SalonPaymentSettings

- Webhook handler: validates signature, updates Payment record, triggers booking state transitions

## 3.4 [P0] Missing Dedicated Master Panel Endpoints

Currently masters use the same endpoints as admins. Masters need self-service endpoints scoped to their own data with proper authorization.

| Endpoint | Maps to existing? |
| --- | --- |
| GET /api/master-panel/profile | Partially: GET /api/masters/{id} but needs self-lookup from JWT |
| PUT /api/master-panel/profile | Partially: PUT /api/masters/{id} but scoped to self |
| GET /api/master-panel/services | Yes: GET /api/masters/{id}/services |
| POST/PUT/DELETE /api/master-panel/services | Yes: /api/masters/{masterId}/services/* |
| GET/PUT /api/master-panel/schedule | Yes: availability endpoints exist |
| GET /api/master-panel/bookings | Partially: GET /api/masters/{masterId}/bookings but needs filters |
| GET/POST/DELETE /api/master-panel/gallery | MISSING — no gallery/portfolio management |
| GET /api/master-panel/dashboard | MISSING — no dashboard metrics for masters |

Action: Create MasterPanelController that resolves masterId from JWT claims, wraps existing services with self-scoping. Add MasterGallery table and CRUD. Add dashboard metrics query (today’s bookings count, pending count, this week revenue).

## 3.5 [P0] Missing Salon Admin Panel Endpoints

The salon admin needs dedicated endpoints beyond what exists. Current state:

| Required Endpoint | Status |
| --- | --- |
| GET /api/salon-admin/dashboard | MISSING — metrics aggregation (masters count, bookings today/week/month, revenue, cancellation rate, avg rating) |
| GET /api/salon-admin/salon | Partially covered by GET /api/salons/{id} — needs self-lookup from JWT + SalonAdmins table |
| PUT /api/salon-admin/salon | Partially covered by PUT /api/salons/{id} |
| GET /api/salon-admin/masters | Covered by GET /api/salons/{id}/masters |
| PUT /api/salon-admin/masters/{id}/activate | Covered by PUT /api/admin/users/{id}/active but needs salon-scoped auth |
| GET /api/salon-admin/bookings | Covered by GET /api/salons/{salonId}/bookings but needs more filters |
| CRUD /api/salon-admin/services | MISSING — salon-specific service catalog management |
| GET/PUT /api/salon-admin/schedule | MISSING — salon working hours per day (needs SalonSchedule table) |
| CRUD /api/salon-admin/media | MISSING — salon photos/videos with ordering |
| GET/PUT /api/salon-admin/payment-settings | MISSING — payment configuration |

Action: Create SalonAdminController. Resolve salonId from JWT via SalonAdmins junction table. Implement dashboard aggregation query. Add salon schedule and media management.

## 3.6 [P1] Missing Notifications System

No notification infrastructure exists. Required:

### 3.6.1 New Database Tables

| Table | Key Columns |
| --- | --- |
| Notifications | Id, UserId, Type (enum), Title, Message, IsRead, EntityType, EntityId, Channel (Email/Push/InApp), SentAt, ReadAt, CreatedAt |
| UserDevices | Id, UserId, FcmToken, DeviceType, CreatedAt, LastUsedAt (for push notifications) |
| NotificationPreferences | Id, UserId, BookingConfirmation (bool), BookingReminder (bool), Promotions (bool), Channel (Email/Push/Both) |

### 3.6.2 Implementation Architecture

- Domain events via MediatR: BookingCreatedEvent, BookingConfirmedEvent, BookingCancelledEvent, BookingCompletedEvent, MasterRegisteredEvent, etc.

- NotificationHandler per event: creates Notification record, dispatches to IEmailSender and/or IPushSender based on user preferences

- IEmailSender: SMTP or SendGrid integration with HTML templates. Templates stored as Razor views or embedded resources.

- IPushSender: Firebase Cloud Messaging (FCM) for web push notifications.

- API endpoints: GET /api/notifications (paginated), PUT /api/notifications/{id}/read, PUT /api/notifications/read-all, GET /api/notifications/unread-count

### 3.6.3 Notification Events Matrix

| Event | Recipients | Channel |
| --- | --- | --- |
| Booking created | Master + Salon Admin + Client | Email + Push + InApp |
| Booking confirmed | Client | Email + Push + InApp |
| Booking rejected | Client | Email + Push + InApp |
| Booking cancelled by client | Master + Salon Admin | Email + Push + InApp |
| Booking cancelled by staff | Client | Email + Push + InApp |
| Booking completed | Client (+ review request CTA) | Email |
| Reminder 24h before | Client + Master | Push |
| Reminder 1h before | Client + Master | Push |
| Master pending approval | Salon Admin + Super Admin | Email + InApp |
| Master approved/rejected | Master | Email + InApp |
| Salon admin pending | Super Admin | Email + InApp |
| Payment captured | Client | Email |
| Refund processed | Client | Email |

## 3.7 [P1] Missing Background Jobs

| Job | Description |
| --- | --- |
| ExpirePendingBookings | Every 15 min: Pending bookings > 24h old → Expired. Release pre-auth if any. Notify client. |
| SendBookingReminders | Every 15 min: Confirmed bookings within 24h/1h → send push if not yet sent. Track sent state in Notifications. |
| CleanupExpiredTokens | Daily: delete revoked/expired RefreshTokens > 30 days old. |
| RecalculateTimeSlots | Nightly (if using pre-computed slots): regenerate for next 30 days. |
| GeneratePayoutReports | Weekly: sum completed booking amounts per master/salon for payout. |

Implementation: Use IHostedService with Timer for simple jobs, or Hangfire/Quartz.NET for complex scheduling. Given the existing .NET 8 stack, IHostedService + BackgroundService is recommended for MVP.

## 3.8 [P1] Missing Database Tables & Alterations

Summary of all required schema changes:

### New Tables

| Table | Purpose | Priority |
| --- | --- | --- |
| SalonAdmins | Junction: UserId + SalonId + Role + IsActive | P0 |
| Payments | Payment transactions with BOG fields | P0 |
| SalonSchedule | Per-day working hours for salons | P0 |
| MasterGallery | Portfolio images for masters | P1 |
| SalonMedia | Photos/videos with ordering for salons | P1 |
| Notifications | Notification log with read state | P1 |
| UserDevices | FCM tokens for push | P1 |
| NotificationPreferences | Per-user notification settings | P1 |
| AuditLog | Admin action tracking | P2 |
| ServiceCategories | Grouping for services (Hair, Nails, etc.) | P2 |

### Table Alterations

| Table | Changes |
| --- | --- |
| Bookings | Add: SalonMasterId (FK to SalonMasters, P0), make UserId nullable (P0), add BookingStatus enum column (P0), add CancelledBy (enum: Client/Master/Admin/System, P1) |
| Salons | Add: PaymentModel enum (P0), CancellationFreeHours/CancellationPartialHours/CancellationPartialPercent (P0), Description text (P1) |
| SalonMasters | Add: AutoApproveBookings bool (move from Masters, P1) |
| MasterRatings | Add: UserId nullable FK (P1), change ClientName to computed from User or keep for guest (P1). Add SalonMasterId for per-salon ratings (P2). |
| Masters | Add: DeletedAt DateTime? (replace IsDeleted bool, P2) |
| Services | Add: CategoryId FK to ServiceCategories (P2) |
| Multiple tables | Add DeletedAt to: Bookings, Salons, MasterServices, SalonMasters (P2) |

# PART 4: Existing API Improvements

Issues in existing endpoints that should be fixed alongside new development.

## 4.1 Bookings Create — Missing Validation

POST /api/bookings accepts salonId + masterId separately. There’s no validation that the master actually works at that salon. After adding SalonMasterId FK, the create endpoint should:

- Accept salonId + masterId (or salonMasterId directly)

- Validate SalonMasters link exists and IsActive=true

- Validate all serviceIds belong to this master (MasterServices)

- Validate requested time slot is available (call slot resolution logic)

- If salon has online payment model → initiate payment before confirming

- If master has AutoApproveBookings → set status to Confirmed, else Pending

## 4.2 Ratings Create — Strengthen Validation

POST /api/masters/{masterId}/ratings currently accepts clientName as string. Should:

- For authenticated users: extract UserId from JWT, ignore clientName field

- Validate bookingId exists, belongs to this user, is Completed status, and is for this master

- Prevent duplicate reviews: one review per booking

- Optionally: time window — review allowed within 30 days of completion

## 4.3 Admin Users — Authorization Scoping

Current /api/admin/users/* endpoints appear to have no salon-scoping. A SalonAdmin should only be able to manage users (masters) within their own salon. Super admin can manage all.

- Add middleware/filter that checks: if user role is SalonAdmin, restrict queries to their salon’s masters only

- SalonAdmin should NOT be able to: create other SalonAdmins (only SuperAdmin), change roles to SuperAdmin, view/edit users from other salons

## 4.4 Salons — Slug Uniqueness

PUT /api/salons/{id} accepts slug change. Must validate slug uniqueness across all salons (excluding current) before saving. Also validate slug format: lowercase, alphanumeric + hyphens, 3–50 chars.

## 4.5 Legacy TimeSlot Endpoints — Deprecation Path

Endpoints marked “legacy”: POST /api/salons/{salonId}/masters/{masterId}/slots, POST .../slots/generate, PUT /api/slots/{id}, DELETE /api/slots/{id}. Since the modern GET endpoint computes slots on-the-fly, the legacy ones should be:

- Marked [Obsolete] in code

- Removed from Swagger output (add [ApiExplorerSettings(IgnoreApi = true)])

- Deleted in next major version

# PART 5: Implementation Tasks for Claude Code

Ordered tasks ready for Claude Code execution. Each task is self-contained with clear acceptance criteria.

## Phase 1: Database Schema (P0)

### Task 1.1: Add SalonAdmins Table

Migration: CreateSalonAdminsTable

- Columns: Id (Guid PK), SalonId (FK Salons), UserId (FK AspNetUsers), Role (string: Owner, Manager, Bookkeeper), IsActive (bool default true), CreatedAt, UpdatedAt

- Unique constraint on (SalonId, UserId)

- EF Core entity + DbSet + configuration

Acceptance: Migration runs, entity mapped, unique constraint enforced.

### Task 1.2: Add Payments Table

Migration: CreatePaymentsTable

- All columns from section 3.3.1

- Add PaymentStatus enum: Pending, PreAuthorized, Captured, Refunded, PartialRefund, Failed, Cancelled

- Add PaymentMethod enum: OnlinePreAuth, OnlineFull, OnSite, Card, Cash

- Indexes: BookingId, SalonId, BogOrderId, Status

Acceptance: Migration runs, enums configured as string in Postgres, indexes created.

### Task 1.3: Add SalonSchedule Table

Migration: CreateSalonScheduleTable

- Columns: Id (Guid PK), SalonId (FK), DayOfWeek (int 0-6), OpenTime (TimeOnly), CloseTime (TimeOnly), IsActive (bool)

- Unique constraint on (SalonId, DayOfWeek)

Acceptance: Migration runs, entity mapped.

### Task 1.4: Alter Bookings Table

Migration: AlterBookingsAddSalonMasterIdAndStatus

- Add SalonMasterId (Guid, FK to SalonMasters, nullable initially for existing data)

- Make UserId nullable (for guest bookings)

- Add Status column as string (mapped from BookingStatus enum)

- Data migration: populate SalonMasterId from existing SalonId+MasterId where match exists

- Data migration: populate Status from existing Status string field

Acceptance: Migration runs without data loss, existing bookings get SalonMasterId populated.

### Task 1.5: Alter Salons Table

Migration: AlterSalonsAddPaymentConfig

- Add PaymentModel (string enum: PreAuth, FullPrepayment, OnSiteOnly, Hybrid, default OnSiteOnly)

- Add CancellationFreeHours (int, default 24)

- Add CancellationPartialHours (int, default 12)

- Add CancellationPartialPercent (int, default 50)

- Add Description (text, nullable)

Acceptance: Migration runs, existing salons get default OnSiteOnly payment model.

## Phase 2: Core Business Logic (P0)

### Task 2.1: Booking State Machine

- Create BookingStateMachine domain service

- Method: CanTransition(currentStatus, targetStatus, actor) → bool

- Method: Transition(booking, targetStatus, actor, reason?) → validates + updates + publishes domain event

- Allowed transitions (from spec): Pending→Confirmed/Rejected/Cancelled/Expired, Confirmed→Completed/Cancelled/NoShow/InProgress, InProgress→Completed

- Actor validation: Client can only Cancel, Master/Admin can Confirm/Reject/Complete/NoShow, System can Expire

Acceptance: Unit tests for all valid/invalid transitions. Domain events published via MediatR.

### Task 2.2: Add Missing Booking Endpoints

- PUT /api/bookings/{id}/reject — requires reason, sets Rejected status

- PUT /api/bookings/{id}/no-show — only after appointment time, sets NoShow status

- Both use BookingStateMachine for validation

- Both publish domain events for notification system

Acceptance: Endpoints return 200 on valid transitions, 400 on invalid. Events published.

### Task 2.3: BOG Payment Service

- IBogPaymentService interface: CreateOrder, CreatePreAuth, CapturePreAuth, CancelPreAuth, Refund, GetOrderStatus

- BogPaymentService: HttpClient-based implementation against BOG API

- PaymentsController: initiate, callback (webhook), get status, capture, refund

- Integration with booking creation: if salon.PaymentModel != OnSiteOnly, initiate payment

- Integration with booking cancellation: apply cancellation policy tiers

Acceptance: End-to-end test with BOG sandbox: create order → callback → capture/refund.

### Task 2.4: Salon Admin Self-Registration

- POST /api/auth/salon-admin/register (email + password + salonId)

- POST /api/auth/salon-admin/google (Google + salonId)

- POST /api/auth/salon-admin/facebook (Facebook + salonId)

- All: create user with SalonAdmin role, IsActive=false, create SalonAdmins junction entry

- Validation: salonId must exist and be active

Acceptance: Registration creates pending account, login returns 403 until activated.

## Phase 3: Panel Endpoints (P0-P1)

### Task 3.1: Master Panel Controller

- MasterPanelController — resolves masterId from JWT claims (User.FindFirst("masterId"))

- GET /api/master-panel/profile — returns master profile with services, salons, rating

- PUT /api/master-panel/profile — update own photo, description

- GET /api/master-panel/bookings — with filters: status, dateFrom, dateTo, salonId. Sorted by date.

- GET /api/master-panel/dashboard — metrics: today’s bookings, pending count, week revenue, rating

- Gallery CRUD once MasterGallery table exists

Acceptance: All endpoints return 403 for non-master users. Data scoped to own master record only.

### Task 3.2: Salon Admin Panel Controller

- SalonAdminController — resolves salonId from JWT via SalonAdmins table

- GET /api/salon-admin/dashboard — masters count (active/pending), bookings today/week/month, revenue, cancellation rate, avg rating, pending actions

- GET/PUT /api/salon-admin/salon — own salon CRUD

- GET /api/salon-admin/masters + activate/deactivate

- GET /api/salon-admin/bookings — all bookings in salon with filters

- CRUD /api/salon-admin/services — manage which global services are offered at this salon

- GET/PUT /api/salon-admin/schedule — SalonSchedule CRUD

- CRUD /api/salon-admin/media — SalonMedia management

- GET/PUT /api/salon-admin/payment-settings — payment model, cancellation tiers

Acceptance: All endpoints scoped to salon. 403 for other salons. Dashboard query executes in <200ms.

## Phase 4: Notifications & Jobs (P1)

### Task 4.1: Notification Infrastructure

- Create Notifications, UserDevices, NotificationPreferences tables (migrations)

- Create domain event handlers: BookingCreatedEvent → NotifyMasterHandler, NotifyClientHandler, NotifySalonAdminHandler

- IEmailSender with SMTP/SendGrid implementation + email templates

- NotificationsController: GET list (paginated), PUT read, PUT read-all, GET unread-count

Acceptance: Creating a booking triggers email to master + in-app notification visible via API.

### Task 4.2: Background Jobs

- ExpirePendingBookingsJob: BackgroundService, runs every 15 min

- SendBookingRemindersJob: BackgroundService, runs every 15 min

- CleanupExpiredTokensJob: BackgroundService, runs daily at 3 AM

Acceptance: Jobs log execution, pending bookings auto-expire, reminders sent.

## Phase 5: Frontend Tasks (P1)

These are ordered by user flow priority. Each task should read the full functional specification from the original BookVisit document.

### Task 5.1: Shared Infrastructure

- Subdomain detection hook: extract slug from window.location.hostname, fetch salon by slug, set SalonContext

- Theme provider: CSS custom properties from salon’s PrimaryColor, AccentColor, BorderRadius, LogoUrl

- Auth context: JWT storage, refresh logic, role-based route guards

- i18n setup: Georgian (ka) + Russian (ru) with language toggle

- Layout components: header (marketplace vs salon-branded), footer, sidebar for admin panels

### Task 5.2: Public Pages

- Marketplace: salon cards grid with search/filter, infinite scroll

- Salon detail: tabs (Services, Masters, Reviews, Gallery), hero section with carousel

- Master profile: photo, bio, services, portfolio gallery, availability calendar preview

- Booking flow: service selection → date picker → slot picker → guest/auth form → payment → confirmation

### Task 5.3: Client Pages

- My Bookings: Upcoming/Past tabs, booking cards with status badges, click for detail

- Booking detail: full info, cancel button with policy display, review button (if completed)

- Profile: edit name/phone/email/password, notification preferences

### Task 5.4: Master Panel

- Profile & Settings: photo upload, description editor, services management, auto-approve toggle

- Schedule: 7-day grid editor, date override calendar, time-off management

- Bookings: list/detail with approve/reject/complete/no-show actions, calendar view alternative

### Task 5.5: Salon Admin Panel

- Dashboard: metric cards, pending actions queue, quick approve

- Masters: table with status badges, activate/deactivate, invite by email

- Bookings: cross-master table with filters, status actions, bulk cancel

- Salon Settings: basic info, schedule editor, payment config, branding (colors, logo, photos/videos)

### Task 5.6: Super Admin Panel

- Dashboard: system-wide metrics, pending queue (salons, masters, admins), activity feed

- Salons: table with inline edit, activate/deactivate, create new

- Masters: cross-salon table, filter by salon/status, bulk activate

- Bookings: cross-salon table for dispute resolution

- Users: all users table with role/status management

- Services: global catalog CRUD (only super admin creates new service types)

# PART 6: Authorization Matrix

Quick reference for who can access what. Use this to configure ASP.NET Core authorization policies.

| Endpoint Group | Guest | Client | Master | Salon Admin | Super Admin |
| --- | --- | --- | --- | --- | --- |
| Public: salons, masters, services | ✔ | ✔ | ✔ | ✔ | ✔ |
| Booking: create | ✔ | ✔ | ✔ | ✔ | ✔ |
| Booking: my bookings | ✘ | ✔ | ✘ | ✘ | ✘ |
| Booking: confirm/reject/complete | ✘ | ✘ | ✔* | ✔* | ✔ |
| Booking: cancel | ✘ | ✔* | ✔* | ✔* | ✔ |
| Master panel: profile/schedule | ✘ | ✘ | ✔* | ✘ | ✔ |
| Master panel: bookings | ✘ | ✘ | ✔* | ✘ | ✔ |
| Salon admin: dashboard/settings | ✘ | ✘ | ✘ | ✔* | ✔ |
| Salon admin: masters mgmt | ✘ | ✘ | ✘ | ✔* | ✔ |
| Super admin: all | ✘ | ✘ | ✘ | ✘ | ✔ |
| Ratings: create | ✘ | ✔* | ✘ | ✘ | ✘ |
| Ratings: delete | ✘ | ✘ | ✘ | ✘ | ✔ |
| Services: CRUD (global catalog) | ✘ | ✘ | ✘ | ✘ | ✔ |
| Notifications: own | ✘ | ✔ | ✔ | ✔ | ✔ |

* = scoped to own data only (own bookings, own salon, own master record). Super admin bypasses all scoping.